# Sharm Dreams Group — Talent Cloud status

Date: 2026-10-20 Audience: product owner (solo) Companion deck: Talent-Cloud-status-2026-10-20.pptx

What is in here. §1 the app at a glance, then the complete inventory — every page and endpoint (§1.1) and every table and policy (§1.2). §2 what is built, area by area, with how far the proof reaches for each. §3 what is waiting, split by what unblocks it. §4 the risks live today. §5 the platform migration and exactly what will break in a restore. §6 the commands that reproduce every number in this file.

# How to read this

There are two different claims a status report can make, and this codebase has learned the hard way that they are not the same claim:

•  Shipped — the code is written, it typechecks, it lints, and it is in the

tree on main.

•  Proven — somebody watched it do the thing, on real data, in a running app.

Most of what is "waiting" below is not missing code. It is missing proof. Twenty-four of the 46 open items are live-verification tasks that were left open deliberately, because the only way to close them is to sign in as staff and operate the portal against the live database — and there is no staging database to do it safely against. Anything written here as "verified" was verified by one of the six gates listed in §6.

Every number in this report was re-derived from the working tree and the task ledger on 2026-10-20. Nothing is quoted from memory or from an earlier report.

# 1. The app, at a glance

A recruitment and talent platform for a group of companies, running on Next.js 16.4 (App Router, Cache Components, Turbopack) with React 19.3, Tailwind 4, Zustand and Zod. It has three surfaces:

| Surface | What it is | Where it lives |
| --- | --- | --- |
| Staff portal | 16 guarded areas on the navigation rail, plus one candidate detail route | src/app/(admin) |
| Candidate portal | Sign-in, tracking page, notice inbox, assessment runner | src/app/(candidate) |
| Public careers | Job board, filters, apply form, chatbot, company profiles | src/app/careers |

Size of it:

| Measure | Count |
| --- | --- |
| Commits on main | 218 |
| TypeScript/TSX files under src | 310 |
| Domain modules (src/modules) | 16 |
| Pages (page.tsx) in the app | 24 — 17 staff, 2 candidate, 3 careers, 2 public |
| Staff areas on the rail | 16 (all guarded, all on the rail) |
| Route handlers (route.ts) | 21 (23 exported methods) |
| Server-action files (*actions*.ts) | 39 |
| Authored SQL migrations | 28 |
| Tables in the schema of record | 41 (RLS enabled on 41 of 41) |
| Row-level-security policies | 94 |
| Tasks opened across the project | 369 |
| Tasks closed | 323 |
| Tasks still open | 46 |

The 16-vs-17 count that trips people up: src/app/(admin) contains 17 page.tsx files, because /candidates/[id] sits inside the candidates area. scripts/check-staff-routes.mjs counts areas, and reports 16 pages / 16 guarded / 16 on the rail — which passes.

## 1.1 Every address the app serves

This is the whole surface, read out of the tree rather than out of a feature list. Nothing here is aspirational: each line is a file that exists on main.

Staff portal — src/app/(admin) (17 pages). (admin) is a pathless group, so the URL is the folder name with no prefix. Every one of these is a Server Component that awaits connection(), calls requireStaff("<own path>"), and declares export const instant = false.

| Address | What a recruiter does here |
| --- | --- |
| /dashboard | The live hiring overview: pipeline movement, AI fit scores, channel effectiveness across the group. |
| /analytics | Funnel behaviour over a 90-day window — open/finish rates, pool conversion, message delivery, panel load — and its export. |
| /reports | The row-level lists behind the analytics numbers (applications, issued tests, prospects, messages, interviews), downloadable as CSV/XLSX/PDF. |
| /time | The time ledger: hours logged against candidates, openings and hiring paperwork, plus export. |
| /activity | The change trail — who or what altered which record, when, through which door. Needs settings.manage_platform. |
| /candidates | Works the pipeline table: filter by stage/channel/company, open profiles, add by hand, browse the archive (?archived=1) or the ungraded queue (?ungraded=1). |
| /candidates/[id] | One person's whole dossier — every application, attempt, interview, file, message and stage change — keyed by the person, not the application row. The only nested page in the group. |
| /sourcing | The outbound prospect pool: people worked off-pipeline, outreach copy, convert-to-application. |
| /jobs | Browses and files openings across the group's companies (draft or published) and jumps to each role's applicant list. |
| /questions | The whole question bank in one place — unmarked apply-form questions and marked assessment questions — placed onto roles or suites. |
| /assessments | Builds Excel/video/case-study/quiz suites, issues candidate links, reads the answers those links returned. |
| /interviews | The day-grouped panel calendar: reslot, change interviewers, record the outcome. |
| /onboarding | New-hire onboarding: role-mapped checklists, skill-gap analysis, one plan per hire. |
| /files | Walks the private buckets folder by folder to see which record owns each file, opened through an expiring signed link. |
| /whatsapp | The messaging console: WhatsApp outbox buckets, what the email relay accepted, what sits in portal inboxes, with resend. |
| /assistant | Chats with the operations assistant to read or change records inside the caller's own permissions; reopens saved sessions (?session=). |
| /settings | One page serving many addresses through ?area=/?section=/?tab=: settings values, master data, staff and roles, templates, provider credentials, model routing, the change trails. |

Seven of these are URL-state-driven — the page re-keys its child view off the query string, so a drawer or a filter is a linkable address. That is what lets the assistant, the alert cards and the chat deep-links land on a filtered page.

Candidate portal — src/app/(candidate) (2 pages).

| Address | What the candidate does here |
| --- | --- |
| /portal | Tracks their own applications by stage, reads the action-needed card and the notice inbox, starts or resumes an invited assessment, looks up by ?code=. |
| /test/[token] | Sits the timed assessment itself — spreadsheet, case study, MCQ, video pitch — behind the unguessable issue token. |

Neither page calls a session helper. /test/[token] is authenticated by the token alone, and /portal resolves the candidate from the code inside the tracker.

Public — 5 pages.

| Address | What it is |
| --- | --- |
| / | The brand landing page: hero, capability cards, subsidiaries. Points only at /careers and /portal — no staff route is advertised here (#96). |
| /login | Staff sign-in; carries the ?next= return path the proxy wrote. |
| /careers | The filterable board plus the group/company story from master data, with the careers assistant beside it. |
| /careers/[id] | One role's full ad — company profile, salary range, requirements — and the door to applying. Draft or closed roles 404. |
| /careers/apply/[id] | The stepped application wizard: details (optionally prefilled from the CV), viability questions, CV upload, submit. |

Route handlers — 21 files, 23 exported methods. Grouped by who may call them:

| Handlers | Guard | What they do |
| --- | --- | --- |
| /api/attempt/[token] (GET), /start, /draft (PUT), /submit, /video, /integrity | The bearer token, checked against the row | The assessment runner's whole data plane: fetch the paper, start the clock, autosave answers, submit and grade, upload a video pitch (≤50 MB), append proctoring events. |
| /api/careers/questions, /upload, /prefill, /about-me, /chat, /lead | Anonymous — public form | Viability questions, CV storage, reading contact details out of a CV, drafting the About-you field, the careers chatbot, filing a chatbot lead into the sourcing pool. |
| /api/files/link, /api/files/upload | Session + candidates.read / candidates.write | A 15-minute signed link (forcing download for anything a browser could execute inline), and attaching a file to a candidate record with the row and the object written or rolled back together. |
| /api/reports/export, /api/activity/export, /api/time/export | Each re-checks its own permission, not the page's | The three download doors. Note that /activity/export checks settings.manage_platform and /time/export checks time.track, not the analytics.export they sit beside. |
| /api/live | Session | Holds the SSE connection that fingerprints the watched tables on the viewer's own session. |
| /api/branding/logo | Public | 302s to the wordmark set in Settings, so a branding change reaches every surface without a rebuild. |
| /api/cron/grading, /api/cron/whatsapp | x-cron-secret = CRON_SECRET, and 503 when unset | The two routes nothing schedules. See §2.4 — this is risk #1. |

The edge gate. src/proxy.ts is Next.js 16's rename of middleware.ts and contains no logic of its own; it calls updateSession(request). It matches everything except static assets, so /api/**, /careers/**, /portal and /test/** all pass through it — but only the 16 STAFF_ROUTES prefixes and everything nested under them are redirected. Three ways, in order: no session → /login?next=…; role outside SUPER_ADMIN / RECRUITER / HIRING_MANAGER → /portal?denied=staff-only; idle past security.session_timeout_minutes (default 480) → /login?next=…&reason=idle with every sb- cookie and the last-active cookie deleted. JWT revalidation is skipped for anonymous requests, because it only runs when a non-empty sb-* cookie is in the jar. Public pages are never matched by isStaffPath, so no redirect can fire for them — which is why each /api/** handler self-guards. Timeout reads are memoised 60 s at the edge because "use cache" is unavailable there.

No page and no route handler is dead: all 16 rail paths appear in both NAV and STAFF_ROUTES, /candidates/[id] is linked from seven call sites, and every one of the 21 handlers has a caller or a renderer in the repo.

## 1.2 The schema, table by table

supabase/schema.sql is the schema of record — it is regenerated from the live database, which is why it is trusted over the 28 migration files. 41 tables, RLS enabled on every one, 94 policies, 15 triggers, 15 functions, 18 enums, 54 indexes, 54 foreign keys, 35 check constraints. No views and no generated columns.

| Area | Tables (policies) |
| --- | --- |
| Hiring pipeline | job_openings (2), applications (4), application_gate_questions (2), candidate_skills (2), application_attachments (3), and the legacy pair jobs (3) + applicants (3) |
| Assessments & grading | assessment_templates (3), assessment_questions (2), candidate_attempts (2), candidate_responses (4), integrity_events (1) |
| Interviews | interview_schedules (1) |
| Onboarding & time | onboarding_plans (1), time_entries (4) |
| People & tenancy | tenants_and_companies (4), user_profiles (3), user_invites (2), roles (1), permissions (1), role_permissions (2) |
| Master data | departments (2), locations (2), skills (2), role_families (2), role_family_skills (2), currencies (2) |
| Messaging | communication_logs (2), notification_templates (2), scheduled_whatsapp_jobs (1) |
| Sourcing | sourced_prospects (2) |
| Settings, AI & integrations | app_settings (2), ai_model_config (2), provider_credentials (0), provider_models (1), ats_integrations (2) |
| Audit | activity_log (1), settings_audit_log (2), credential_audit_log (0) |
| Assistant | assistant_sessions (4), assistant_messages (3) |
| Storage (Supabase-owned) | storage.objects (8 authored policies here) |

Where the trust actually sits. All 94 policies admit an identity through three doors, and the split matters for the migration (§5):

| Door | Policies | Mechanism |
| --- | --- | --- |
| Session identity | 80 | auth.uid() resolved into user_profiles, through is_staff() (66 uses), has_permission() (41), is_super_admin() (12), current_user_profile_id() (12), user_tenant_id() (11), plus 4 direct auth.uid() comparisons. |
| Attempt-token bearer | 5 | current_setting('request.jwt.claims', true)::jsonb ->> 'attempt_token' matched against candidate_attempts.access_token, or against the first storage folder name. |
| No identity at all | 9 | A literal true predicate — 5 using (true), 4 with check (true). |

Permission keys the policies actually reference: settings.manage_platform (23), candidates.write (5), time.track (4), settings.manage_users (3), settings.manage_roles (2), jobs.manage (2), companies.manage (2).

Two tables have zero policies — provider_credentials and credential_audit_log. That is deliberate, not a hole: verified against the tree, every read and write of both goes through admin.from(...), the service-role client that bypasses RLS (§2.1). A policy on them would change nothing.

But "RLS enabled on 41 of 41" is not "RLS protecting 41 of 41." The legacy pair public.jobs and public.applicants has three policies each addressed to public with a predicate of literally true, and a table-level grant of delete, insert, update, truncate to anon. public.tenants_and_companies has a tenants_read using (true) alongside its three scoped policies. Nothing in src references jobs or applicants at all, and schema.sql seeds no rows into them — so they are a writable, anonymously reachable surface on two tables the application does not use. See risk #7.

rls_auto_enable() is declared and never bound. schema.sql:1184 defines it as an event trigger function, and it is granted EXECUTE to anon, authenticated, postgres, public and service_role (lines 2077-2081). grep -ci 'create event trigger' supabase/schema.sql returns 0 — the hook is not wired, so a new table does not get RLS automatically. The comment on currencies (line 364) still describes the promise as if it were in force. See risk #8.

Load-bearing partial uniques a reader would otherwise trip over: applications_one_live_per_job (one live application per person per opening), time_entries_one_running_idx (one running timer per person), sourced_prospects_linkedin_key, provider_credentials_provider_priority_key, user_invites_pending_email_uniq, tenants_and_companies_one_group_profile.

The enum that is really two enums. app_role carries six labels and user_role four. user_profiles.role uses the four-label one while roles.key and user_invites.role use the six, bridged by ::text casts inside has_role() and has_permission(). Two of the six roles (SUBSIDIARY_HR_MANAGER, INTERVIEWER) are grantable in the roles table but unreachable through user_profiles.role — that is why #334 and the staff-role question keep coming back.

Reference rows are part of the schema file. schema.sql seeds 235 rows across 13 tables — 9 companies plus 226 reference rows: role_permissions 54, role_family_skills 28, app_settings 26, skills 22, permissions 20, notification_templates 17 (13 WhatsApp, 4 email), role_families 14, currencies 14, departments 13, ai_model_config 7, roles 6, locations 5, storage.buckets 4. Business/demo data is separate (supabase/seed.sql, five tables only). This is why the dump is the port artifact, not the migrations folder.

# 2. What is built — and how far the proof goes

## 2.1 Identity, tenancy and settings

Staff accounts, role-based access, and a per-company tenancy model. Settings are stored as key/value rows in app_settings with a NULLS NOT DISTINCT unique constraint on (scope, company_id, key), which is what lets a single bulk write carry mixed-scope rows. Provider credentials are encrypted in the app, not in the database: src/lib/crypto/secrets.ts does AES-256-GCM envelope encryption under a key derived from SETTINGS_ENCRYPTION_KEY, stores iv || ciphertext || authTag, and is marked server-only, so importing it from a Client Component is a build error — that is the guarantee that secrets never enter the bundle. GCM authenticates as well as encrypts, so a tampered row fails to decrypt rather than silently returning garbage credentials.

The idle staff sign-out is real, not decorative. security.session_timeout_minutes is read in src/lib/supabase/middleware.ts and reached from src/proxy.ts — Next.js 16 renamed the middleware file convention to proxy, so the edge gate lives in that file now — and it was proven with a live session (#39). A failed settings read is deliberately not memoised, so a database hiccup cannot pin the shipped default for the next minute. password_min_length and link_validity_hours are likewise enforced (#35), as are mask_scores_for_reviewers (#111), organisation.timezone (#112) and organisation.locale + enabled_locales (#113).

Proven: #15, #39, #116, #121, #290, #291. The staff-route guard is now correct by construction — the directory tree, STAFF_ROUTES, and NAV are held equal by a script that fails the build, which matters because seven of the sixteen pages were previously rendering behind an in-page requireStaff() while being invisible to the edge guard, silently opting themselves out of idle sign-out.

Waiting: #334 (the role-permissions editor's gate does not match its own RLS policy). #157 (the analytics.export permission description does not say what it grants).

## 2.2 Hiring core: applications, screening, grading

Applications advance through stages via server actions; AI screening runs on apply and can be triggered by hand; grading writes per-question AI rationale that surfaces in the candidate drawer. Video pitches are transcribed and graded (#25–#28). A recruiter can hand-score a response the AI parked for review (#225) and retry AI grading from the console (#227). A rejection reason can be drafted by AI (#314), and an offer letter is generated as a PDF and attached to the OFFER stage email, then re-attached on an outbox retry (#365–#372).

Thresholds are enforced, not displayed: auto-advance and auto-reject (#41), bias_reduction and default_duration_minutes (#42), autosave interval and focus tracking (#37), feedback email/logo/toggle (#40), interview_questions (#114).

Proven: #15, #21, #83, #101, #138, #147, #156, #163, #168, #196, #203.

Waiting: #29 is the honest hole. Video-pitch grading is wired, and typecheck and lint passed, but a real recorded pitch has never been graded end to end. Producing the fixture needs a manufactured .webm (Windows TTS + a browser re-mux), and the candidate buckets reject WAV, so it is not a quick task. #226, #229 and #232 need a signed-in session. #212 (read an attached CV into the record so screening can run) is in progress.

## 2.3 Messaging: WhatsApp, email, in-app

Three channels, one outbox. WhatsApp dispatch goes through a queue with retry/cancel (#18, #48). Notification templates are wired into the WhatsApp sender (#34) and the console has reset-to-default and delete (#140–#141). The schema of record seeds 17 templates — 13 WhatsApp, 4 email. SMTP transport was added (#56) and is wired to stage changes and interview notices (#57), recruiter bulk campaigns (#58), and an email + in-app panel with retry in the admin outbox (#60). Candidates get an in-app notification centre (#59).

This area contains the most deliberate honesty work in the project. Portal notices are no longer counted as deliveries (#217), the candidate dossier no longer describes a portal notice as a delivery (#218), campaign sends are written to the record and the inbox (#215), and an email re-send now renders what the candidate would actually receive (#216).

Waiting, and this is the important one: #62. There are real SMTP credentials in .env.local now, and rows log delivered=true, so a failed row is a genuine bug rather than a placeholder artifact — but one clean delivered-message proof has not been recorded. The WhatsApp side is bounded by the Meta test account: notices enqueue correctly, delivery is rejected by Meta (expired token / allow-list), and no scheduler drains the queue, so the queue must be inspected at /whatsapp rather than by waiting for the phone.

## 2.4 Nothing schedules the cron routes

src/app/api/cron/ contains exactly two route handlers: grading and whatsapp. Both exist. Neither is scheduled. The grading sweep that re-grades stuck SUBMITTED attempts (#23) and the WhatsApp queue drain (#18) only run when something calls those URLs. This is why the queue appears to stall: it is not stalled, it is unscheduled. That fact also shapes the platform migration (§5) — a self-hosted container gives us a scheduler, which is one of the few places where leaving the old platform makes the product better.

## 2.5 Sourcing and profiles

linkedin_sourced_prospects with outreach logging (#63), an import parser (#64), convert-to-application (#65), a board and drawer UI (#66). Profile reading works from a URL, pasted text, or a saved PDF, structured into a profile through the AI gateway (#87–#89). Converting a prospect carries the profile into the application (#91). Contact details can be read out of CV text to prefill the public apply form (#135–#138). The sourcing pool's rails and tiles count what the database actually holds, with a server-side filter so a rail's rows are all reachable (#238–#240).

Waiting: LinkedIn reads stay credential-free by design — no login automation. Two of the three doors (pasted text, save-to-PDF) are implemented.

## 2.6 The admin console

The 16 staff areas: activity, analytics, assessments, assistant, candidates, dashboard, files, interviews, jobs, onboarding, questions, reports, settings, sourcing, time, whatsapp.

Around them: an app bar with portal-wide search, a staff notification centre, a Guide panel written as a per-page manual, a working theme switch, and an account menu (#128–#133, #162, #301, #302, #317). A live change channel (#192–#196) pushes table changes into the page with an app bar badge. app_settings reads are cached and evicted on write (#195).

Reporting: an analytics module with interactive drill-downs (#143–#152, #189), a shared export document model writing CSV/XLSX/PDF behind an authenticated route (#148–#153), a Reports page with tabs (#151), and the same three export buttons on the candidates toolbar (#154–#156). A full activity trail records every change, AI or human, and labels AI, cron and candidate-made changes (#169–#181). A time ledger with its own page and exports (#198–#204). A question bank with tabs, Kanban, and shared suite editing (#340–#346). A file manager over stored candidate files (#77). A per-candidate profile page giving one profile instead of one per application (#318–#319), with a drag-and-drop Kanban over the real stage action (#321).

Proven: the console's counts were systematically reconciled against the rows they claim to summarise — that is what #230–#234, #237, #238, #248–#249 and #292–#295 did. Several of these had been reporting a population as if it were a movement, and two metrics were renamed out of existence (#262, #268): there is no denominator for "conversion" or "velocity" until a stage-transition history exists.

Waiting: the biggest cluster in the project — 21 live proofs that need the owner signed in. Listed in §3.1.

## 2.7 The assistant

Two engines (an in-app tool-calling chatbot and the Qoder Agent SDK path) with the portal's own web lookup (#347–#349), saved sessions (#102–#106), a pointer-trailing orb with an idle help scanner (#109), deep links from tool results (#71), and search boxes matching the pages (#244–#245, #270–#272, #276). It can wrap assessment suites, questions, interviews, onboarding, candidates, files, gate questions, templates, team, master data, the settings console, the API keys console and both audit trails (#185–#188, #277–#285).

Three guardrails are the part worth calling out, because they change what the assistant is allowed to be: every assistant write waits for a human approval (#252), every capped read says what it left out (#269, #286), and its own suggestions only offer what its tools can actually do (#220). It can answer with a chart (#253) and generate downloadable files (#357–#363).

Proven: #75, #101, #106, #363. Waiting: #256, #267, #274, #278, #350, #352, #243 — all session-gated.

## 2.8 Public careers

Staff sign-in removed from the home page and header (#96). A filterable board (#260, #326, #335), company careers profiles edited in the master-data console and rendered on the public page (#306, #309–#310), language and theme choice on every public page (#312), a candidate-facing recruitment chatbot (#325), an About-you step with AI drafting and a CV picker (#354–356, #364), a multi-step apply flow, and a viability gate that stays invisible to applicants while sending a polite rejection letter and a polite tracking message (#92–#95).

Assessment links are now built from APP_URL, so they are sent on the host the app actually runs on (#313) rather than a hard-coded deploy host.

Waiting: #307 (multi-page form + candidate photo) and #119 (the interview-hold archive refusal branch, which needs a record genuinely held by an interview).

# 3. What is waiting

46 open items. They are not one backlog — they are four different kinds of thing and they unblock in four different ways.

| Group | Count | What unblocks it |
| --- | --- | --- |
| Live proofs of code already shipped | 24 | A signed-in staff session; three need an external condition |
| Features not built yet | 11 | A product decision, then code |
| Engineering debts | 8 | A decision about how far to restructure |
| Neither | 3 | One of them is your migration choice |

## 3.1 Live proofs — 24 items

21 of these need the owner signed into the portal. There is no staging database, so a proof writes real rows; the standing rule is that a migration or a live write needs explicit approval first, and the probe is undone afterwards. That rule is exactly why 21 tasks are sitting open with finished code behind them.

Needs the owner signed in (21):

| ID | What it proves |
| --- | --- |
| #134 | App bar panels — search, notifications, account menu |
| #142 | Notification template reset-to-default and delete |
| #190 | Analytics interactive drill-down popups |
| #191 | Candidate profile tabs on the one-profile page |
| #197 | The Live chip and badge |
| #207 | Reschedule an interview and record an outcome from the agenda |
| #209 | Stage moves from the Jobs applicants drawer |
| #211 | Recording a candidate by hand from the Candidates page |
| #226 | Hand-grading a response the AI parked for review |
| #229 | The grading desk, from both the report and the chat |
| #232 | Stage rails, the New chip and the queue together |
| #242 | The closed-opening refusal on all four filing doors |
| #243 | Assistant rails, scope notes, and the query-carrying sign-in return |
| #247 | URL-borne openings rails |
| #256 | The assistant approval card |
| #267 | An assistant chart answer |
| #274 | URL-borne console search boxes and the named /files folder |
| #278 | The assistant's API keys console (read, verify, delete) |
| #350 | The remembered web-lookup switch |
| #352 | The assistant Settings button and the taller dock |
| #29 | Video-pitch grading, end to end — also needs an A/V fixture, since the buckets reject WAV |

Needs an external condition (3):

•  #62 — one clean delivered email on the real SMTP credentials.

•  #236 — a queue write reaching the Live badge on /whatsapp; the queue has

no scheduler and Meta rejects test-account delivery, so this needs the drain invoked deliberately.

•  #119 — the archive refusal when a candidate is held by an interview; needs

a record actually in that state.

## 3.2 Features not built — 11 items

| ID | The feature | Why it is a decision, not a task |
| --- | --- | --- |
| #212 | Read an attached CV into the record so screening can run | In progress; touches the file manager, screening and the record |
| #254 | Vacancy copy inherited from a position definition | Needs the position-definition model agreed first |
| #255 | Hiring demand per opening: needed / in pipeline / hired | A count and a population vs. a target |
| #258 | Interviewer scorecards and rounds | The largest genuine product gap — interviews exist, structured interviewer opinion does not |
| #259 | Seniority levels and Remote/Hybrid opening types | Vocabulary work touching master data and the public board |
| #261 | Situational-judgment question type | New question type: authoring, runner, grading, bank |
| #263 | Benchmark a score against everyone who sat the test | Needs a distribution; sample sizes may be too small to say anything honest |
| #264 | Follow-up question on a submitted answer | Crosses the candidate/closed boundary; needs a re-entry story |
| #265 | Hide a candidate's identity while a reviewer scores | Blanks fields and must survive the dossier, the drawer, and exports |
| #266 | Route a candidate to a second test from the first result | Branching logic on top of grading + issuance |
| #307 | Multi-page apply form and candidate photo | Photo raises a storage-and-discrimination question worth deciding on purpose |

## 3.3 Engineering debts — 8 items

| ID | Debt | State |
| --- | --- | --- |
| #327 | Cache the per-request auth, role and timeout reads | In progress |
| #328 | Paginate and aggregate the unbounded page reads | In progress; #353 already bounded the openings grid |
| #329 | Cut the live-poll load and the full-page refresh it triggers | Open |
| #330 | Add core/entities and infrastructure/repositories beside modules | Open; the layer this interacts with is the migration (§5) |
| #331 | Break tools.ts's dependency on @/app and split it | Open |
| #332 | Split the six oversized client files | Open |
| #333 | Delete dead components and unused dependencies | Open |
| #334 | Match the role-permissions editor gate to its RLS policy | Open; a security-adjacent mismatch |

#330 and #331 are the two to look at hardest, because they are the same question the platform migration asks: where does the data layer end and the rest of the app begin.

## 3.4 Neither (3)

•  #157 — analytics.export's permission description lies by omission. Small,

but it is a copy-vs-behaviour gap, which is the class of bug this project has spent the most effort on.

•  #376 — the Settings → Languages capability row

(src/modules/settings/domain/providers.ts:367) tells the reader to "Draft the Arabic wording for the interface keys in Settings → Languages. Nothing is stored until a person saves it." Verified against the tree, and the truth is more interesting than "nothing is built":

–  The storage exists — overrides are app_settings rows keyed

i18n.<locale> (OVERRIDES_KEY_PREFIX = "i18n.", src/modules/i18n/domain/translations.ts:30). There is no separate application_translation_overrides table, and none is needed.

–  The read path exists and runs in production —

loadStoredTranslations() in src/modules/i18n/application/translationOverrides.ts is consumed by src/app/layout.tsx, which seeds the stored wording into the browser.

–  The AI chain exists — config.ts:105 routes a translation capability

through real models.

–  What does not exist is the console and the writer. There is no

/settings/languages route, and no file outside the i18n module references overridesKey or translationOverrides — so nothing can save a row. The module is laid out in full (domain / application / infrastructure / presentation) with the last door missing.

Locale selection is enforced (#113), so the row describes an absent feature in the present tense. This is the largest copy-vs-behaviour gap still standing, and the cheapest of the 46 to close: one server action, one page, and the reader is already written.

•  #374 — the migration approaches are on the table; the choice is not made.

# 4. Risks that are live today

1.  Nothing drains the queues. grading and whatsapp cron routes have no

scheduler. SUBMITTED attempts can sit ungraded and WhatsApp notices can sit queued indefinitely, silently.

2.  Email delivery is unproven on real credentials. Rows say

delivered=true; one clean proof has not been recorded (#62).

3.  Video-pitch grading has never run end to end on a real recording (#29).

4.  #334 — the role-permissions editor's gate does not match its RLS policy.

RLS is 94 policies over 41 tables; a divergence there is a permission boundary, not a UI defect.

5.  Migrations drift from the live schema. 28 authored files ≠ applied state.

supabase/schema.sql is regenerated from live, including the console's reference rows, precisely because the file set cannot be trusted as the current truth. Any change to schema must be diffed against live, not against the migrations directory.

6.  AI providers are on free tiers. OpenRouter returns daily 429s and Google

flaps per-model 503s. A failure in the grading or screening path is more likely to be a provider quota than a code bug; retry before debugging.

7.  Two tables the app does not use are writable by an anonymous visitor.

public.jobs and public.applicants carry three policies each addressed to public with a predicate of literally true, and schema.sql:1915-1918 and :2039-2042 grant them delete, insert, update and truncate to anon. Nothing in src references either table and neither is seeded, so the blast radius is two empty legacy tables — but "RLS enabled on 41 of 41" is not the same statement as "RLS protecting 41 of 41", and nine policies do not constrain anything. Worth closing while the schema is being ported anyway.

8.  rls_auto_enable() is declared, granted, and never bound. The function

exists at supabase/schema.sql:1184 and is granted EXECUTE to anon, authenticated, postgres, public and service_role (2077-2081), but the file contains no CREATE EVENT TRIGGER — so nothing wires it, and a new table does not get RLS automatically. The column comment on currencies (line 364) still asserts the promise as if it were in force. Every new table must enable RLS explicitly.

And the meta-risk this report exists to name: the gap between shipped and proven is now 21 sessions wide, and every one of them is cheap individually.

# 5. The platform migration

Driving work. The owner is leaving Supabase and Vercel entirely for Docker-based self-hosting. Eight decisions are locked, all taken deliberately:

1.  Own the whole stack — sovereignty and lock-in removal, not cost.

2.  A rented VPS with Docker Compose.

3.  Carry everything over via one pg_dump, with encryption at rest.

4.  Port the RLS model with a shim — stand-in auth and storage schemas,

the data layer sets request.jwt.claims, so all 94 policies stay untouched.

5.  Hand-roll sessions over the migrated bcrypt hashes, with an own sessions

table.

6.  Self-host PostgREST so the query code does not change.

7.  /data/uploads on a volume plus a files table we own.

8.  One planned freeze.

The measured coupling that these decisions are sized against, from the tree today. Note the care taken here, because an earlier draft of this report got it wrong: a plain grep '.from(' returns 499 lines, but 29 of those are Buffer.from, Array.from and Object.from, and 26 more pass a variable rather than a table name. The number that actually sizes the PostgREST decision is:

| Coupling | Count |
| --- | --- |
| .from("table") reads against PostgREST | 442, across 65 files |
| .from(variable) bucket/table references | 26 |
| supabase.storage.from(bucket) accessor lines | 5 |
| supabase.auth.* call sites | 24 (13 of them auth.admin.*, all in user-actions.ts) |
| createSupabaseServerClient() construction sites | 129, across 46 files |
| Files importing @supabase/* | 13 |

Keeping the PostgREST query layer is what makes ~468 query call sites survivable; rewriting them is not a migration, it is a rebuild. The 13 importing files, the 129 per-request client constructions, and the 24 auth call sites are the parts that genuinely have to be hand-written. (candidate-cvs is a bucket, so the 2 .from("candidate-cvs") literals are storage refs, not one of the 442 table reads.)

The env surface still named for the old platform — NEXT_PUBLIC_SUPABASE_URL, NEXT_PUBLIC_SUPABASE_ANON_KEY, SUPABASE_SERVICE_ROLE_KEY, SUPABASE_DB_PASSWORD — is a rename and re-point job, not a redesign.

Two findings from this report's verification pass, both good news for the dump:

•  Encryption at rest survives the move untouched. Credentials are sealed

app-side with AES-256-GCM (src/lib/crypto/secrets.ts), not by the database, so a pg_dump carries opaque ciphertext that only Node + SETTINGS_ENCRYPTION_KEY can open. Nothing to re-wrap, and the key never has to enter the database.

•  supabase_vault is declared and unused, and it will break the restore.

supabase/schema.sql:27-32 declares four extensions into an extensions schema — pg_stat_statements, pgcrypto, uuid-ossp — plus create schema vault with supabase_vault. The first three exist in plain Postgres (pg_stat_statements needs shared_preload_libraries; gen_random_uuid() is core from PG13 anyway). supabase_vault does not. Nothing in src references it and no migration uses it, so those two lines are platform residue that a vanilla restore will fail on. Drop them as part of decision 4's shim work.

What has to change before the dump will restore on plain Postgres. Every line number below was read out of supabase/schema.sql today, not remembered. This is the honest size of decision 4's shim work — the file's own header already warns that it does not apply on vanilla Postgres, and here is precisely why:

| Blocker | Lines | What to do about it |
| --- | --- | --- |
| create schema vault + supabase_vault | 30-31 | Delete. No PostgreSQL distribution has that extension; if not exists does not save you when the control file is absent. Nothing in src references vault and no migration uses it — pure platform residue. |
| pg_stat_statements | 28 | Errors unless shared_preload_libraries is set in the container's postgresql.conf. Set it, or drop the line. |
| The auth schema | 987 and 9 call sites inside functions/policies | user_profiles.auth_user_id FKs to auth.users(id), and auth.uid() is called from 80 policies. Stand in an auth schema (a stub already exists at scripts/local-supabase-stub.sql) and make auth.uid() read a GUC. |
| The storage schema | Policies 1789-1827, grants 2148-2183 | Eight policies are authored on storage.objects, plus storage.foldername(name) (granted to PUBLIC at 2183) and insert into storage.buckets at 2189-2208. This is decision 7's files table replacing them. |
| The database roles | 1903 onward | anon, authenticated, service_role and postgres must be created before any grant parses. PostgREST needs the anon/authenticated roles to exist as JWT-mapped logins. |
| The maintain privilege | Every table grant, 1903-2183 | grant delete, insert, **maintain**, references, select, trigger, truncate, update … — maintain is PostgreSQL 17+ only. On 16 or below this is a syntax error on hundreds of lines. Pin the container to PG17+, or regenerate the grants. |
| UNIQUE NULLS NOT DISTINCT | 696 | PostgreSQL 15+. Pins the floor on the version either way. |
| alter publication supabase_realtime add table … | 2217, 2223 | Wrapped in exception when undefined_object, so it degrades quietly rather than failing. Only applications and candidate_attempts are in the publication — and nothing in the app uses Supabase Realtime; the live channel is /api/live SSE plus polling. Drop both lines. |
| Sequence granted to anon | 1926-1929 | Legal anywhere, but anon can burn nextval('application_tracking_seq'). Combined with applications_public_insert … with check (true) that is the widest write path in the schema — the public apply form. Keep it deliberately, not by accident. |
| request.jwt.claims reads | 5 policies | The silent one. Legal syntax on vanilla Postgres, returns NULL if the GUC is never set — so the whole attempt-token door admits nobody and assessment links break with no error at all. This is why the identity port must be proven against a PostgREST we own, not against the current host. |

APP_URL already exists and defaults to http://localhost:3001, so links are host-agnostic (#313) — that half is done.

State: still in the brainstorming gate. #373 (clarify constraints) is closed. #374 is open because the choice between the three proposed approaches has not been made. No migration code exists, and none should until an approach is picked and a design is approved. One upside worth noting: a container gives the cron routes the scheduler they have never had (§2.4), so this migration fixes risk #1 as a side effect.

# 6. Where the numbers and the claims come from

Recounted from the tree on 2026-10-20:

commits on main              git rev-list --count HEAD                      218

ts/tsx under src             find src -name '*.ts' -o -name '*.tsx'         310

staff areas / guarded / rail node scripts/check-staff-routes.mjs       16 / 16 / 16

all pages                    find src/app -name page.tsx                      24

…under (admin) / (candidate) / careers / top level                17 / 2 / 3 / 2

route handlers               find src/app/api -name route.ts                  21

server-action files          find src -name '*actions*.ts'                    39

migrations                   ls supabase/migrations/*.sql                     28

tables                       grep -c '^create table if not exists public\.'   41

policies                     grep -c '^create policy'                    94 (86 public + 8 storage)

RLS-enabled tables           grep -c '^alter table .* enable row level'       41

domain modules               ls src/modules                                   16

notification templates       schema.sql inserts          17 (13 WhatsApp, 4 EMAIL)

reference rows seeded        schema.sql inserts                235 across 13 tables

.from("table") reads         grep -rn '\.from("' src    444  (499 raw − 29 JS-native − 26 variable; 2 of the 444 are the candidate-cvs bucket → 442 table reads)

files importing @supabase    grep -rl '@supabase/' src                        13

tasks total / closed / open  task ledger, counted by hand   369 / 323 / 46

Three of those commands are anchored on purpose, because an unanchored version of each produced a wrong number in an earlier draft of this report:

•  grep -ci 'create table' supabase/schema.sql returns 42, not 41. The extra hit

is inside the body of rls_auto_enable() at line 1197, where the function's own SQL string contains the words. Anchor on ^create table if not exists public\. or you report a table that does not exist.

•  The same trap on the RLS line: unanchored grep -c 'enable row level' also returns

42, because rls_auto_enable() contains that statement too. Anchored, it is 41.

•  .from( the same way: 499 raw hits is a real grep and a false metric (see §5).

The task totals are counted from the live task ledger, not from the previous turn's summary — the ledger had drifted by one closed task between drafts.

The verification gates this project uses, in the order they are run:

1.  tsc --noEmit -p tsconfig.json

2.  eslint on the changed files

3.  node scripts/check-staff-routes.mjs — tree / guard / nav must agree

4.  node scripts/check-themes.mjs

5.  An isolated production build in a hard-linked copy — the only proof that a

"use server" file exports async-only things, run without touching the dev server on port 3001

6.  A plain-Node live probe against the real database, which reads what it wrote

and then undoes it

What this report cannot claim. Gates 1–6 prove code correctness and type-level consistency. They do not prove a page renders, a drawer opens, an email lands in an inbox, or a chart is legible. Where this report says "Proven" it means a browser session or a live read observed the behaviour. Where a claim rests on geometry audit or save-and-reopen only, that is stated. No visual review of the companion deck was performed, and no unproven path in this document has been upgraded to "done" to make the totals look better.