## Slide 1
Sharm Dreams Talent Cloud
State of the build — 20 October 2026
An AI-driven HRMS, ATS and skill-assessment platform for a multi-company group: a recruiter portal, a public careers site, a candidate assessment portal, and an assistant that can act on every console.
320
tasks closed
47
still open
215
commits on main
Prepared for the product owner · every figure checked against the repository today
16 guarded pages · 21 route handlers 41 tables · 94 row-level policies

## Slide 2
Three surfaces, one record
What the product is, in the shape a recruiter, an applicant and a sitting candidate each meet it.
RECRUITER PORTAL
16 guarded pages
Dashboard, analytics, reports, candidates, jobs, questions, assessments, interviews, onboarding, sourcing, WhatsApp outbox, files, time, activity, assistant, settings. Every one behind a page-level requireStaff, a permission check on the write, and a typed route table that fails the build if a page ships unguarded.
PUBLIC CAREERS
Board, apply, chatbot
A filterable job board built on each company's own careers profile, an application that reads a CV into the form, gate questions the applicant never sees as such, and a careers chatbot that captures a lead. A polite not-accepted page closes the loop when a gate rules someone out.
CANDIDATE PORTAL
Tracker and timed tests
An application tracker, a notification inbox, and assessment links that are tokenized and time-boxed: Excel models, video pitches, case studies and multiple choice. Autosave, focus tracking and copy events are recorded as integrity findings a reviewer scores.
One record underneath: 41 tables, and every read and write on all three surfaces goes through the same row-level-security-guarded database.

## Slide 3
The build, in numbers
Counted from the working tree at commit 7eb9f96, 20 October 2026.
310
TypeScript source files, in 16 module domains
215
Commits on main, each one a single reviewed change
47
Server-action modules holding the guarded writes
21
Route handlers: webhooks, cron, live stream, exports, uploads
41
Tables in the schema of record, plus 28 migration files
94
Row-level security policies, on every table that holds a person
The honest caveat: these are code counts, not usage counts. The portal has never carried real recruiting volume, so nothing here says the system works under load — only that the surface exists and passes its gates.

## Slide 4
Seven phases to get here
The order the work actually landed in — each phase behind the same gates.
01
Foundation
Schema of record, staff roles, permissions, the shell.
02
Screening
AI screen on apply, graded tests, per-question rationale.
03
Messaging
WhatsApp queue, SMTP email, in-app notices, the outbox.
04
Sourcing
Prospect import, AI profile reads, convert to application.
05
Assistant
A chat that reads every console and needs approval to write.
06
Evidence
Analytics, reports, time, activity trails, live refresh.
07
Honesty
Copy made to claim only its own code; offer PDF; i18n.
Phase 07 is the one that looks like polish and is not: roughly forty of the closed tasks were the portal being told to stop promising features it had not wired — counts that matched their own rows, alerts that landed on what they counted, a Guide that described the running app.

## Slide 5
Shipped is not the same as proven
Left runs on every change without being asked. Right needs something only you can supply.
Runs automatically
TypeScript over the whole project, no emit
ESLint on every touched file
check-staff-routes — 16 pages, 16 guarded, 16 on the rail
check-themes — 2 palettes x 2 tones, each painted by CSS
A production build in an isolated copy, so your dev server is never touched
Live probes: server modules run from a plain Node script against the real database, then undo what they wrote
Needs you, or a credential
A signed-in staff session — 21 browser proofs are queued behind one
One real email leaving the building with the offer PDF attached
A real video pitch recorded and graded end to end
A scheduler for the two cron routes — nothing drains the WhatsApp queue today
A WhatsApp number Meta will actually deliver to
Nothing in this deck is claimed as verified unless it appears in the left column or was proven in a session.

## Slide 6
Trust, tenant data and the record
Four things this app gets right that a recruiter never sees and a leak would expose.
94 row-level policies
RLS is on every table that holds a person. The rules call helpers — is_staff(), has_permission(), current_user_profile_id(), user_tenant_id() — so a company cannot read another company's pipeline even if a query forgets its filter.
Keys at rest, three audit trails
Provider keys are stored AES-256-GCM and decrypted only at request time; revealing one is itself logged. activity_log, credential_audit_log and settings_audit_log record who changed what, including changes made by AI, by cron, or by a candidate.
Sessions that end
security.session_timeout_minutes is enforced at the proxy, not just shown in settings: an idle recruiter is signed out and sent back to the page they were on. Candidates are bounced out of the staff portal by role.
A test link nobody can guess
Each attempt carries a 128-bit token with a validity window, and can be revoked or extended. Autosave, tab switches and copy events are recorded as integrity findings a reviewer scores beside the answer.
Open: the role-permissions editor lets you grant a row its policy will not honour (#334), and two staff roles are unreachable without an approved type change.

## Slide 7
The recruiter portal, page by page
Sixteen pages, and the guard is structural rather than remembered.
16/16
guarded, on the rail, and typed
check-staff-routes fails the build if a page exists that is not guarded, or is guarded but missing from the navigation table.
Chat links, alert destinations and live paths are typed against the same StaffRoute list, so a link to a page that is gone is a compile error.
Each write behind a page guard also checks a permission — candidates.write, messages.send, assessments.grade, settings.manage.
/dashboard pipeline board, live alerts, drilldowns into the rows behind a number
/analytics funnel, channels, score spread, interactive popups
/reports row-level exports as CSV, Excel or PDF
/candidates the pipeline, a Kanban, one profile per person, a dossier
/jobs openings grid with rails, applicants per opening
/questions one authoring surface over the bank and the gate questions
/assessments suites, every issued link, the grading desk and its retries
/interviews the agenda, reschedule, recorded outcomes
/onboarding generated plans and their checklists
/sourcing prospect import, AI profile reads, convert to an application
/whatsapp the outbox across WhatsApp, email and portal notices, with retry
/files resumes, audio and video, with signed download links
/time the time ledger and its three export formats
/activity every change, labelled human, AI, cron or candidate
/assistant the chat, its sessions, and the tools behind it
/settings keys, model routing, templates, team, master data, change trails

## Slide 8
One applicant, start to finish
The seven stages are the database's own enum, and every arrow between them is a real action a recruiter can take.
NEW
Four doors in: the careers board, WhatsApp, a LinkedIn import, or hand-recorded by a recruiter. Gate questions can stop it here.
AI_SCREENING
Fit score, strengths and gaps, a soft-skills read, and the auto-advance or auto-reject threshold you set.
ASSESSMENT
A tokenized link with a validity window. Excel, video, case and multiple choice. AI grades with a rationale; a human can override it.
INTERVIEW
Booked on the agenda, rescheduled, outcome recorded. Invites and changes go out on whichever channels are switched on.
OFFER
The email carries a generated A4 letter. If the letter cannot be written, the sentence about attachments is taken back out.
HIRED
An onboarding plan with its checklist, written into the same record the pipeline reads.
REJECTED
A drafted reason, a polite letter, and a tracking page that says so without opening a ticket.
And nothing in the path deletes a person: candidates are archived, an archive is refused while an interview is still held, and the stage figures on every screen are populations — who sits where now — never moves, which is why the app refuses to call them conversion or velocity.

## Slide 9
The AI layer
Six providers, one gateway, and a line between what AI may write and what a person must approve.
THE GATEWAY
Six providers, one call
OpenRouter, Google AI Studio, OpenCode, Qoder, Cloudflare Workers AI, NVIDIA NIM. The gateway dispatches on the routing-id prefix, so a model chain names its provider. It walks the chain on a 429, a 503 or a timeout, and rotates to the next stored key before it gives up.
ROUTING BY JOB
A chain per capability
Screening, grading, question authoring, the assistant, the careers chatbot, LinkedIn profile reads, and now interface translation each carry their own ordered model list. A cheap-fast model leads where a draft is enough. A strong one leads where a score is the record. Keys are stored encrypted and decrypted only at request time.
THE LIMIT
It never signs alone
AI writes a fit score, strengths and gaps, a grade with its rationale, draft questions, a prospect profile. Every one is revisable by a human, and every write is attributed in the activity trail. The assistant must be told yes before it changes a record. Translation drafts are nothing until a person saves them.

## Slide 10
Messaging that actually leaves the building
The pipeline writes notices for every stage change. Whether they arrive is a different question.
3
Channels wired: WhatsApp, SMTP email, and the in-app notice inbox.
17
Seeded templates in the schema of record: 13 WhatsApp, 4 email, each editable per company.
12
Modules that write a row to communication_logs, so an outbox shows what was asked and what answered.
1
Real SMTP credential in use. An email row now records delivered=true, so a false row is a bug, not a placeholder.
0
Schedulers. /api/cron/whatsapp and /api/cron/grading exist and are guarded, and nothing calls them on a timer.
0
Numbers Meta will deliver to. The test account is outside the allow-list, so notices queue and the send is rejected.
The queue is real, auditable and visible in the outbox. What it lacks is a timer on one side and a number that will answer on the other — both outside the code.

## Slide 11
The 47 open items, grouped
Counted in the task tracker today: 320 closed, 47 open. None of the 47 is a bug waiting to be found.
24 Proofs, not bugs
Twenty-one need a browser with you signed in as staff.
One needs a real SMTP delivery, one a pitch recorded
and graded end to end, one a scheduler to drain the queue.
Nothing is broken: the evidence is what is missing.
11 Features never built
Interview scorecards and rounds · position definitions · hiring demand per opening · seniority and Remote/Hybrid · situational-judgment questions · score benchmarks against everyone who sat the test · anonymous review · a second test off the first result · a multi-page form with a photo.
8 Engineering debt
Per-request auth reads still uncached · page reads that are not paginated or aggregated · the live poll's full-page refresh · a repository layer beside the modules · tools.ts split off @/app · six oversized client files · dead components and the two dependencies no page imports.
4 Neither code nor proof
Two lines of copy that overstate the code: the analytics
export permission, and a Settings → Languages console
with no route behind it. Then the migration design, and
this report.
Each one is numbered in the tracker, so none of them can be quietly lost between sessions.

## Slide 12
21 that need a signed-in session, not code
The biggest block of open work is evidence. Here is exactly what one hour on a shared screen would settle.
What one login would settle
Chrome — app bar panels, the Live chip — 2 Numbers — analytics popups, rails, a chart — 4 People — profile tabs, hand-record, stage moves — 3 Grading — hand-score, the desk in report and chat — 2 Interviews — reschedule, outcome, the hold refusal — 2 Assistant — approval card, keys, rails, switch, dock — 5 Links — URL-borne search and a named folder — 1 Filing — a closed opening refused at four doors — 1 Templates — reset to default, and delete — 1
None of them is a defect. Each is written, typechecks, lints and builds — it has just never been seen to work by a person.
Why they are still open
I cannot be you.
Every item needs a staff session, and the seeded demo
logins no longer work on the live project.
There is no staging database. A probe writes real rows
and then has to undo them, so I ask before running one.
Three need something outside the code: one real email
that leaves, a pitch graded end to end, a timer that
drains the queue.
Fastest way through: you sign in once, I walk the list above in order. Twenty-one items is an hour, not a project.

## Slide 13
11 features the product does not have
Eleven items are wanted but never built. None of them is a fix; each is a door into a bigger room.
THE INTERVIEW ROOM
Two
An interviewer records one outcome string. What each panel member thought, by competency, by round, is nowhere in the record — the artefact a hiring manager asks for first. A vacancy is typed out fresh every time; nothing inherits its wording from a position definition.
OPENINGS AND THE BOARD
Three
Nothing says how many are
wanted, how many sit in the
pipeline, how many hired.
An opening has a title and a
place, not a seniority or a
Remote / Hybrid pattern, so
the board cannot filter on
either.
The form goes screen by
screen now; it still cannot
take a candidate's photo.
THE ASSESSMENT ENGINE
Six
· Situational judgment: a
fifth type, no answer key.
· Peer benchmarks: a score
sits alone.
· Follow-ups on a submitted
answer.
· Blind review: identity still
reaches the reviewer.
· A second test off the first.
· CV into the record: reads it,
never saves it.
Eleven of these came out of the spec-versus-code audits, not out of imagination — each one is a promise the site or the Guide still makes somewhere.

## Slide 14
8 engineering debts, named
Eight items are working code that is heavier than it should be. Here they are, with what each one costs.
The eight
· Auth reads — session, role, timeout, on every render
· List reads that are not paginated or aggregated
(one openings grid now is; the rest are not)
· The live poll's cost, and the full refresh it still
triggers
· No repository layer beside the domain modules
· tools.ts imports from @/app: the chat is welded to
the page layer
· Six client files too big to hold in your head
· Dead components, and two dependencies that nothing
imports
· The role editor's gate is not the RLS policy's gate
None of it is a fire
Nothing here is a bug or a risk to a candidate's data.
It is the price of 215 commits at this pace.
Two the migration forces anyway — the repository layer
and splitting tools.ts. Doing them first means the
cut-over touches code already in the shape it wants.
And two lines of copy overpromise: the analytics export
permission describes a reach it does not have, and since
this morning the AI capability list names a Settings →
Languages console with no route behind it. Now logged.
The two dependencies are in package.json today and imported by nothing — which is why I left them uncommitted rather than shipping them with the rest.

## Slide 15
Live risks that are not code bugs
Six things that can make the app look broken when the code is fine — or look fine when it is not.
2
CRONS THAT NEVER FIRE
The grading sweep and the WhatsApp dispatcher are guarded routes with no timer behind them. An attempt can sit submitted; a notice can sit queued.
1
DATABASE FOR EVERYTHING
There is no staging. A verification writes a real row into the pipeline and then deletes it — which is why I ask before I run one.
2
ROLES NO ONE CAN HOLD
Subsidiary HR Manager and Interviewer exist in the type but not in the live role table, so no permission set built on them can be assigned.
024
SCHEMA THAT DRIFTS FROM FILES
The migration files are not the applied database. 024 is still unapplied, and the funnel it enables is the one analytics keeps promising.
429
WEATHER, NOT FAULTS
A daily quota on one free tier, a per-model flap on another. A screen that fails once is usually a retry, not a bug — the failover is what absorbs it.
2
PLATFORMS UNDERNEATH IT
Supabase and Vercel. Decided to leave, six constraints agreed, no design written yet. Until then the app cannot be run or proved off them.

## Slide 16
Off Supabase and Vercel: today versus target
The decision is made and its constraints are agreed. No migration code exists yet.
Where it leans today
· @supabase/ssr and supabase-js on both sides; the anon key ships to the browser · supabase.auth.getUser() inside every session read and every requireStaff guard · 444 table reads in 65 files, plus 26 bucket refs, with PostgREST embeds such as job_openings(title) · 94 policies, 12 of them calling auth.uid(), five reading storage.foldername · buckets, storage.objects, the vault extension, all created in the schema of record · Vercel still holds cron and the environment; assessment links now use APP_URL (#313)
Six constraints you agreed
1. Carry everything over: one dump, restored, encryption at rest on rented disk. 2. Keep the RLS model. Stand in auth and storage schemas; the data layer sets the JWT claims. 3. Hand-roll sessions over the migrated bcrypt hashes, with our own sessions table. 4. Self-host PostgREST, so the 444 queries stay. 5. A disk volume plus a files table we own. 6. One planned freeze, not a long dual run.
Still open: which of three approaches to take, and the design document that has not been written.
The order is forced: the hosted PostgREST rejects a token we sign ourselves, so the self-hosted one has to be running before the identity port can be proved.

## Slide 17
Eight decisions you have already made
The platform migration is not undecided. Its shape was settled in one sitting; only the approach is still open.
8
decisions, agreed
Every one came back as the recommended option. Worth knowing before I design against them: the shape is yours, the labour is mine.
1 Own the whole stack — sovereignty, not cost 2 A VPS you rent, with Docker Compose 3 Carry every row over: one dump, restored 4 Keep the RLS model — a shim, 94 policies intact 5 Sign people in by hand, over the migrated hashes 6 Self-host PostgREST, so the query code does not move 7 Files on a disk volume, with a table we own 8 One planned freeze, not a long dual run
What they rule out: Kubernetes, a managed Postgres, a serverless function, a second app server, and any design that asks me to rewrite some 470 query call sites. One thing is still open: which of three approaches to design against.
Nothing on this page is built. Decisions are the cheap half; they are also the half that lets the expensive half be designed once.

## Slide 18
What I need from you
Four asks. Everything else on these eighteen pages is already mine to do.
1
Choose which approach I design the migration against
A, B or C from the three I laid out. I recommended the one that puts the self-hosted PostgREST first — the hosted one rejects a token we sign ourselves, so nothing else lets identity be proved.
2
One signed-in hour, on a shared screen
Twenty-one open items are browser proofs, and the seeded staff logins no longer work on the live project.
You sign in once and I walk the list; the portal stops being a set of claims and starts being a worked thing.
3
Yes to one live probe that sends a real email
The offer letter is written, attached and retried in code; no message has ever left the building with it. There is no staging database, so the probe writes a real row and I undo it. That is the whole ask.
4
A place to put a timer
Two guarded routes exist to re-grade stuck attempts and dispatch the WhatsApp queue, and nothing calls them. On a rented VPS that is one scheduler in the compose file — a decision about the host, not the code.
Sharm Dreams Talent Cloud · state of the build · 20 October 2026 · figures taken from the repository at commit 7eb9f96